RTDP v1.1 — Development Agent Handoff

Implementation order, invariants, acceptance criteria, and non-goals for the first development agent

HANDOFF PACKAGE — START HERE

Baseline rule RTDP v1.0 remains the historical locked baseline. RTDP v1.1 is the corrected development baseline produced from the v1.0 review. New implementation work should follow v1.1. Any further protocol change should be recorded as a versioned change proposal.

| Item | Value |
| --- | --- |
| Project | RTDP — Open-Source Ultra-Low-Latency Data Platform |
| Protocol | RTDP/1 |
| Development baseline | v1.1 |
| Reference baseline | v1.0 LOCKED |
| Primary implementation | Rust on Linux |
| MVP transport | UDP |
| MVP reliability | Sequence gap detection + bounded selective replay |
| Primary purpose | Low-latency machine data transport with explicit delivery semantics |

# 1. Mission

Build the RTDP v0.1 reference implementation from the corrected v1.1 baseline. The agent must implement only the canonical MVP first. Do not invent behavior that is unspecified; use the protocol invariants below as the implementation contract.

Repository rule Do not start with relay, QUIC, DPDK, RDMA, snapshots, multi-writer streams, browser support, or the SDK suite. The first milestone is a strict, interoperable RTDP/1 UDP implementation with deterministic loss recovery.

# 2. Canonical MVP Deliverables

RTDP/1 frame encoder/decoder in Rust.

Strict parser/validator with configured maximum frame size.

UDP publisher and subscriber.

Per-stream sequence tracking and duplicate suppression.

Bounded replay ring buffer.

Replay request/response with request_id, retry, idempotency, and retention expiry.

CLI publisher, subscriber, stream inspection, and benchmark commands.

Golden byte-level vectors for valid/invalid frames.

Fault-injection test harness.

Benchmark harness and reproducible benchmark report generator.

Conformance tests.

C ABI proof or second independent implementation.

# 3. Build Order

| Step | Work | Acceptance |
| --- | --- | --- |
| Step 1 | Create protocol specification artifacts | protocol/spec/RTDP-1.md, message schemas, error codes, extension TLV rules. |
| Step 2 | Create golden vectors | Hand-authored vectors plus expected decode results; include malformed cases. |
| Step 3 | Implement codec | Encode/decode fixed header, extensions, checksum, payload length validation. |
| Step 4 | Implement sequence model | Publisher identity, monotonic sequence, duplicate key, restart rules. |
| Step 5 | Implement UDP transport | Bounded socket buffers, no assumption of fragmentation, configurable limits. |
| Step 6 | Implement replay | Bounded ring, range validation, request_id retry/idempotency, REPLAY_UNAVAILABLE. |
| Step 7 | Implement delivery modes | BEST_EFFORT, LATEST, AT_LEAST_ONCE, RELIABLE_ORDERED; snapshot mode remains disabled until Phase 2. |
| Step 8 | Implement faults | Loss, reorder, duplication, corruption, delay, slow consumer, publisher restart. |
| Step 9 | Implement benchmark | 64/128/256/1024/4096-byte payloads; p50–p99.99; throughput; CPU; memory; recovery. |
| Step 10 | Interop | C ABI proof or independent implementation against the same vectors. |
| Step 11 | Release | README, protocol spec, vectors, conformance, benchmark methodology/results, SECURITY.md. |

# 4. Wire Format Contract

RTDP/1 frame

0   u16  magic              = 0x5254
2   u8   version            = 0x01
3   u8   flags
4   u16  message_type
6   u16  header_length      >= 48, 4-byte aligned
8   u64  stream_id
16  u64  sequence
24  u64  timestamp_ns       UTC Unix epoch ns
32  u64  publisher_id
40  u32  payload_length
44  u32  checksum            CRC-32C, checksum field zeroed
48  ...  header extensions  (TLV, when header_length > 48)
...      payload

## 4.1 Parser algorithm

1. Read only the fixed 48-byte prefix first.

2. Validate magic and version.

3. Validate header_length before accessing extension bytes.

4. Validate payload_length against configured max and received frame size.

5. Validate TLV alignment and extension lengths.

6. Validate checksum before application decode.

7. Perform duplicate/sequence checks before application delivery.

8. Never allocate unbounded memory based on wire-provided lengths.

# 5. Exact Replay Contract

| Message | Payload schema |
| --- | --- |
| REPLAY_REQUEST | u64 request_id ¦ u64 from_sequence ¦ u64 to_sequence |
| REPLAY_RESPONSE | u64 request_id ¦ original DATA payload bytes; response header carries original stream_id, sequence, timestamp_ns, publisher_id |
| REPLAY_UNAVAILABLE | u64 request_id ¦ u64 first_unavailable_sequence ¦ u64 last_unavailable_sequence |
| ERROR | u16 error_code ¦ u16 reserved ¦ UTF-8 diagnostic message with configured maximum length |

## 5.1 Replay algorithm

1. On a gap, compute the smallest missing contiguous range first.

2. Allocate one request_id and store request state with a deadline.

3. Send REPLAY_REQUEST.

4. Retry the same request_id on timeout up to the configured retry budget.

5. Accept duplicate replay responses idempotently.

6. When the range is complete, return to LIVE.

7. When retention is insufficient, emit a recovery error/snapshot-required signal instead of retrying forever.

8. Enforce maximum requested range and maximum outstanding requests.

# 6. Sequence / Restart Rules

v0.1 has one active publisher per stream.

Sequence starts at 1 for a new publisher namespace.

Sequence increments exactly once per accepted DATA publication.

A publisher restart that could reset or replay a sequence must use a new publisher_id.

The consumer key for deduplication is (stream_id, publisher_id, sequence).

A receiver must not assume sequence continuity across publisher_id changes.

Do not implement silent sequence wrap.

# 7. Delivery Mode Behavior

| Mode | Agent rule |
| --- | --- |
| BEST_EFFORT | Deliver what arrives; expose sequence values and loss metrics; no replay requirement. |
| LATEST | Allow local stale-data drops; application gets newest accepted state. |
| AT_LEAST_ONCE | Replay recoverable gaps; duplicates may surface to application unless the API enables deduplication. |
| RELIABLE_ORDERED | Buffer out-of-order data, replay missing ranges, suppress duplicates, and deliver strictly increasing sequences. |
| SNAPSHOT_PLUS_LIVE | Disabled in v0.1 implementation; reserve API and implement in Phase 2 using snapshot_sequence semantics. |

# 8. Header Extension Contract

TLV
  u16 type
  u16 length
  u8  value[length]
  padding to 4-byte boundary

Type high bit = critical
  0 -> non-critical; unknown may be skipped
  1 -> critical; unknown causes UNSUPPORTED_EXTENSION

Agent rule Do not add ad-hoc bytes to the fixed 48-byte header. New metadata belongs in an extension TLV and must have a test vector.

# 9. Security Boundary for v0.1

CRC-32C is not authentication.

Raw UDP v0.1 is trusted-network/test-network transport only.

Do not document raw UDP as secure against an on-path attacker.

Do not invent an authentication tag without a key/nonce/replay protocol.

QUIC/TLS is the first secure WAN transport.

Frame/resource limits still apply regardless of transport.

# 10. Repository Skeleton

rtdp/
  protocol/
    spec/
      RTDP-1.md
      error-codes.md
      extension-tlv.md
    wire-format/
      frame.md
      replay.md
    test-vectors/
      frames.json
      frames.bin/
  core/
    protocol/
    sequence/
    recovery/
    buffers/
    serialization/
  transports/udp/
  cli/
  benchmarks/
  conformance/
  examples/
  docs/

# 11. Test Matrix

| Test | Pass condition |
| --- | --- |
| Valid DATA | Encode/decode byte-identical; checksum passes. |
| Wrong magic | Reject before payload parse. |
| Unsupported version | Reject with VERSION_MISMATCH. |
| Header < 48 | Reject as MALFORMED_FRAME. |
| Unaligned header_length | Reject as MALFORMED_FRAME. |
| Payload too large | Reject as FRAME_TOO_LARGE. |
| Checksum corruption | Reject as CHECKSUM_FAILED. |
| Unknown non-critical extension | Decode fixed fields and skip extension. |
| Unknown critical extension | Reject as UNSUPPORTED_EXTENSION. |
| Missing sequence | Detect gap; create replay request. |
| Duplicate | Do not double-deliver in RELIABLE_ORDERED. |
| Reorder | Buffer until gap resolved or recovery fails. |
| Replay request loss | Retry same request_id. |
| Replay response loss | Retry request; duplicate response remains safe. |
| Retention expiry | Emit REPLAY_UNAVAILABLE; no infinite retry. |
| Publisher restart | New publisher_id accepted; sequence reset permitted only with new identity. |
| Slow consumer | Configured backpressure policy activates; memory remains bounded. |
| MTU exceed | Reject at sender; do not rely on IP fragmentation. |

# 12. Benchmark Contract

Payloads: 64B / 128B / 256B / 1KB / 4KB
Latency: p50 p90 p99 p99.9 p99.99
Throughput: messages/s and bytes/s
CPU: utilization and cycles/message
Memory: RSS and queue/buffer utilization
Recovery: gap-to-recovered latency
Faults: 0.001% 0.01% 0.1% 1% 5% loss + reorder + duplicate + corruption
Environment: CPU, NIC, kernel, OS, topology, affinity, compiler, build, socket settings
Clock: document synchronized-clock method for cross-host latency

# 13. Agent Stop Conditions

Do not start relay implementation until codec, sequence, replay, and fault tests are green.

Do not optimize with AF_XDP/DPDK before a socket-based baseline exists.

Do not add a new message type without updating the protocol spec, error registry if applicable, vectors, decoder, encoder, and conformance tests.

Do not change fixed-header offsets without a protocol version change or approved change proposal.

Do not claim benchmark performance without recording the benchmark environment.

Do not silently resolve ambiguous semantics in application code; record a protocol decision first.

# 14. Definition of Done for v0.1

Two implementations or reference implementation + C ABI proof can exchange the same RTDP/1 frames.

All golden vectors pass.

Induced sequence gaps are recovered within configured retention.

Replay retries and duplicates are deterministic and bounded.

Publisher restart semantics are tested.

Malformed and hostile-size frames cannot cause unbounded memory allocation.

Fault injection covers loss, reorder, duplicate, corruption, slow consumer, and replay expiry.

Benchmark instructions are reproducible on documented hardware.

README and SECURITY.md describe the v0.1 trust boundary accurately.

The implementation contains no relay/snapshot/DPDK/QUIC code required for the MVP.

# 15. Source Baseline and Change Notes

This handoff is derived from the RTDP v1.0 locked baseline and incorporates the protocol corrections identified during review. It intentionally preserves the original project direction, language strategy, performance philosophy, transport roadmap, and open-source governance model while making ambiguous wire/recovery behavior explicit.

| v1.0 issue | v1.1 correction |
| --- | --- |
| MVP listed relay CLI while relay was excluded | Relay command removed from canonical MVP; relay moved to Phase 3. |
| Fragment flags without wire fragmentation metadata | No RTDP fragmentation in v0.1; MTU-safe frames only. |
| Replay lacked request identity/retry model | request_id + bounded retries + idempotency + retention-expired behavior. |
| Sequence reset behavior unspecified | One publisher per stream; publisher_id changes on sequence namespace reset. |
| Timestamp semantics ambiguous | timestamp_ns defined as UTC epoch ns producer event/send timestamp; cross-host latency requires clock methodology. |
| Snapshot boundary underspecified | snapshot_sequence is the atomic state boundary; live resumes at +1. |
| Header extension behavior underspecified | TLV extension area with critical/non-critical handling. |
| CRC could be confused with security | Explicitly defined as corruption detection only; raw UDP trust boundary documented. |
| Backpressure did not distinguish UDP limitations | Policies apply to bounded RTDP queues/buffers, not to UDP itself. |
| Delivery modes named but not operationally precise | Ordering, drops, duplicates, replay, and consumer behavior defined per mode. |